Terms of Reference (ToR)

#### Project: Electronic Medical Record (EMR) System for the follow-up of patients in the Cervical Cancer (CC) Program — Madagascar

# Context

The CC project aims to strengthen screening, diagnosis, medical and psychosocial care, and follow-up of women affected by or at risk of cervical cancer in Madagascar. Patients are managed at the level of Basic Health Centers and partner hospitals, and some benefit from home-based follow-up conducted by the project team. Currently, records are mainly paper-based and dispersed across multiple structures (health centers, hospitals, laboratories). It is therefore necessary to develop a centralized digital system to:

- Digitize and centralize patient records;

- Ensure clinical and psychosocial follow-up of patients managed at home;

- Manage screening campaigns (VIA, HPV testing) and the interface with laboratories;

- Manage medical and consumable stocks of the mobile medical kit;

- Facilitate referrals between health centers, hospitals, laboratories, and the project team.

# General Objective

Provide a secure, interoperable, and context-adapted digital tool (EMR) that allows longitudinal follow-up of patients included in the CC project, including home-based follow-up, traceability of samples and results, and stock management.

## Specific Objectives

- Integrate information from paper/hospital records into the EMR: sociodemographic data, medical history, clinical parameters, diagnoses, treatments, and contact details;

- Manage consultation forms for home visits (vital signs, pain assessment, physical and psychological condition, care provided, prescriptions, scheduling of next visits);

- Ensure management of medical stock (mobile medical kit) and medication delivery during home visits;

- Record HPV screenings performed at health centers, integrate laboratory results, and track case management (VIA, thermocoagulation, referral, colposcopy, biopsy, cytology, surgery, radiotherapy/chemotherapy, palliative care);

- Implement communication modules: patient reminders (SMS/WhatsApp), clinician alerts, result notifications;

- Provide dashboards and exportable reports for program monitoring (key indicators, loss to follow-up, diagnostic delays, screening coverage).

# Scope

The provider must design, develop, test, deploy, and provide initial maintenance of the software, including:

- A web application for medical staff, coordinators, and administrators;

- A mobile application (Android, offline-capable) for field agents (home visits and screening campaigns);

- Integration with laboratory systems for structured receipt of HPV and cytology results (formats to be defined);

- Stock management module (batches, expirations, movements, dispensing records);

- Authentication and role management module (clinician, nurse, field agent, lab officer, project admin);

- Data export and API mechanisms for interoperability with national systems (DHIS2).

## Target Users

- Project team (coordinators, medical officers, stock manager);

- Field agents / nurses performing home visits;

- Referring physicians (health centers and partner hospitals);

- Laboratory staff (sample identification, data entry/export);

- System administrator and IT support.

# Detailed Functional Requirements

Below are the minimum required features. The provider will propose the system architecture and complete it with technical specifications.

## Patient Record Management

- Create / search / modify a unique patient file (national ID if available / project number).

- Mandatory fields: name, date of birth/age, sex, nationality, national ID (if available), full address (district, commune, village), phone number(s), caregiver contacts, referring doctor, informed consent (yes/no, date).

- Consultation history (timestamp, professional, location: health center/ hospital/ home).

- Module for importing paper records (scanned / transferred) and structured manual fields for key data entry.

## Home Visit Form

- Quick data entry: vital signs (BP, pulse, respiratory rate, temperature), pain assessment (VAS scale), nutritional status, ECOG score if relevant, psychological state (simple standardized tool), medications delivered, care provided.

- Ability to attach photos (with consent) and documents (scanned prescription, referral letters).

- Scheduling and reminders for next visits (integrated calendar).

- Automatic generation of visit reports (viewable/printable).

## Pharmacy / Mobile Stock Management

- Inventory of products (medicines, consumables) with batch number, expiry date, initial quantity, remaining quantity.

- Record of stock movements linked to visits (dispensing), automatic stock adjustment.

- Low stock and expiry alerts.

- Consumption reports by period, by agent, and by site.

## HPV Screening / Lab Linkage Module

- Registration of HPV samples (patient, date, health center site, sample code, transport to lab, sample status).

- Import interface or API for lab results (positive/negative, genotype if available, result date, pathology comment for biopsy).

- Automated workflow based on results:

  - If HPV+, create a reminder ticket for VIA at health center;

  - If VIA positive and lesion treatable, plan thermocoagulation;

  - If doubtful/extensive lesion, generate referral to hospital center.

- Biopsy traceability: patient–biopsy–cytology–result link.

## Care Pathway & Referral Management

- Ability to create and track referrals (health center → Hospital → Lab) with statuses (referred, received, pending, managed).

- Notifications sent to professionals at each status change.

- Individualized care plan (chronology of procedures: thermocoagulation, LEEP, surgery, radiotherapy/chemotherapy, palliative care).

## Communication & Reminders

- Send SMS or WhatsApp notifications (via external API): appointment reminders, result availability notifications, medication reminders.

- Customizable message templates and patient opt-in/out options.

## Dashboards & Reports

- Project dashboard: number of patients followed, diagnostic waiting lists, average lab turnaround time, % HPV+, % VIA+, % thermocoagulation performed, loss to follow-up rate.

- Exportable reports (CSV, PDF) by period and site.

## Security & Confidentiality

- Authentication (strong password, optional 2FA), session management.

- Access control.

- Encryption of sensitive data.

- Compliance with best security practices and national/local health data standards.

# Non-Functional Requirements

- Languages: interface in French.

- Performance: must support 20 simultaneous users.

- Offline compatibility for mobile app (sync when network available).

- Modular and scalable architecture (RESTful APIs).

- Hosting: cloud option preferred, or on-premise depending on data security and governance constraints.

## Interoperability

- Provide a documented API for integration (import/export) with laboratories, DHIS2, or other national systems.

- Support standard formats (CSV, JSON, ideally HL7 / FHIR for structured exchanges if possible).

## Data Security & Compliance

- Backup and disaster recovery plan.

- Patient consent and privacy policy.

- Data localization clauses as required by Malagasy authorities, if applicable.